This is the roadmap I'd personally follow if I were building Hegxcorp from where you are today.

The key idea:

Don't build CMS first.

Don't build auth first.

Don't build database first.

Build foundations in the correct order.

PHASE 0 — Current Position

Status:

Frontend Website

≈ 95% Complete

Completed:

✅ Homepage
✅ Services
✅ Contact
✅ Blog Archive
✅ Case Studies Archive
✅ Mobile Polish
✅ Design System

PHASE 1 — Finish Frontend Foundation

Estimated: 2–4 days

Goal:

100% Frontend Complete

Tasks:

Blog Detail Page

/blog/:slug

Build:

- Hero

- Author

- Content

- Related Articles

- CTA

Case Study Detail Page

/case-studies/:slug

Build:

- Challenge

- Strategy

- Results

- Gallery

- CTA

Production Pages

Add:

404 Page

robots.txt

sitemap.xml

SEO Foundation

Add:

Meta Title

Meta Description

OpenGraph

for every page.

PHASE 2 — Backend Learning Sprint

Estimated: 1 week

Goal:

Learn stack before building

Learn:

PostgreSQL

Understand:

Tables

Relations

Primary Keys

Foreign Keys

Prisma

Learn:

prisma init

prisma migrate

prisma studio

Learn:

findMany

findUnique

create

update

delete

JWT

Understand:

Access Token

Refresh Token

Cookies

Cloudinary

Learn:

Upload

Delete

Folders

URLs

PHASE 3 — Database Design

Estimated: 2–3 days

Goal:

Design entire data structure before coding.

Create:

User

Role

Blog

Category

Tag

Author

CaseStudy

Media

Lead

SeoMetadata

Relationships:

Blog

├── Category

├── Tags

├── Author

└── SEO

CaseStudy

└── SEO

Output:

schema.prisma

fully planned.

PHASE 4 — Setup Backend Project

Estimated: 1–2 days

Create:

admin.hegxcorp.com

project.

Stack:

React

TanStack Router

Node

Express

Prisma

PostgreSQL

Structure:

src/

api/

controllers/

services/

middleware/

prisma/

Connect:

PostgreSQL

↓

Prisma

↓

Express

PHASE 5 — Authentication

Estimated: 3–5 days

Build:

/admin/login

Features:

Login

Email

Password

JWT

Access Token

15 min

Refresh Token

7-30 days

HTTP-only Cookies

Store:

Refresh Token

inside cookie.

Protected Routes

Example:

/dashboard

/blogs

/case-studies

PHASE 6 — CMS Dashboard

Estimated: 1 week

Build:

Dashboard

Metrics:

Blogs

Case Studies

Leads

PHASE 7 — Blog CMS

Estimated: 1 week

Build:

Blog List

Create Blog

Edit Blog

Delete Blog

Fields:

Title

Slug

Content

Category

Tags

SEO

Featured Image

PHASE 8 — Case Study CMS

Estimated: 1 week

Build:

Create

Edit

Delete

Publish

Fields:

Client

Industry

Challenge

Approach

Results

Gallery

SEO

PHASE 9 — Media Library

Estimated: 3–4 days

Integrate:

Cloudinary

Folders:

blogs/

case-studies/

authors/

general/

Store:

URL

Public ID

in DB.

PHASE 10 — Lead Management

Estimated: 2–3 days

Contact Form:

Website

↓

Database

↓

Lead Table

CMS:

Leads

screen.

Fields:

Name

Email

Phone

Message

Status

PHASE 11 — Connect Website To CMS

Replace:

blogs.ts

caseStudies.ts

with:

fetch('/api/blogs')

fetch('/api/case-studies')

Now marketing team controls content.

PHASE 12 — SEO Management

Inside CMS:

SEO Title

SEO Description

OG Image

Canonical URL

for:

Blogs

Case Studies

Pages

PHASE 13 — Production Readiness

Add:

Analytics

GA4

GTM

JSON-LD

Organization

Article

Breadcrumb

Monitoring

Logs

Error Tracking

FINAL ARCHITECTURE (V1)

hegxcorp.com

│

├── Public Website

│

└── Fetches Content

│

▼

admin.hegxcorp.com

│

├── Login

├── Dashboard

├── Blogs

├── Case Studies

├── Media

├── Leads

└── SEO

│

▼

PostgreSQL

│

├── Users

├── Blogs

├── Case Studies

├── Leads

├── Media

└── SEO

What You Should Do Tomorrow

Literally:

1. Create HEGXCORP_DATABASE_PLAN.md

2. Learn Prisma Basics

3. Design Models:

User

Role

Blog

Category

Tag

Author

CaseStudy

Lead

Media

SeoMetadata

4. Draw Relationships

5. Install PostgreSQL locally

OR use Supabase as practice

Don't write authentication.

Don't build admin UI.

Don't build APIs.

Database design is your next milestone.

Everything else sits on top of it. 🚀